| Planned Acrolein Injection Dates 2020/21 | Injection period duration |
| --- | --- |
| 1st – 6th June 2020 | 6 days |
| 21st – 26th September 2020 | 6 days |
| 2nd – 7th November 2020 | 6 days |
| 7th – 12th December 2020 | 6 days |
| 11th – 16th January 2021 | 6 days |
| 15th – 20th February 2021 | 6 days |

Closedown Schedule for Period Monday 1st June to Saturday 6th June 2020

| Planned Resumption of Supply for Agricultural Customers |
| --- |
| Reticulation Area | Stop Time | Stop Date | Restart Time | Restart Date |
| OMC (1-13) | 7:00 | Mon 1st June | 7:00 | Thu 4th June |
| Brightley (14-54A) Abingdon (501-515) | 7:00 | Mon 1st June | 17:00 | Thu 4th June |
| OMC (67-95) | 17:00 | Mon 1st June | 7:00 | Fri 5th June |
| Vic Plains (401 -482) Oakenden Relift(127-137C)) | 7:00 | Mon 1st June | 17:00 | Fri 5th June |
| OMC (96-140) | 17:00 | Mon 1st June | 17:00 | Fri 5th June |
| OMC (140A – 161) | 07:00 | Tue 2nd June | 17:00 | Sat 6th June |
| OMC (156A – 165) Mt.Alice (301 – 385) | 7:00 | Mon 1st June | 17:00 | Sat 6th June |
| OMC (165A – 181) Marwood (183 – 260) & (390A – 398) Munbura (261 – 299A) | 17:00 | Mon 1st June | 7:00 | Sat 6th June |

- Mt Alice Reticulation is off line for a longer period, as the storage has to be treated prior to dewatering the channel. The channel must then be refilled in order to re-instate the pump station.